**Project Timeline and Conclusion**

Title: Fingerprint Voting System

Tasks:

1. **Research** (Second week and third week of June): This phase involves gathering information, conducting market analysis about other Fingerprint Systems, and defining project requirements. It sets the foundation for the subsequent stages
2. **Planning** (Third week of June within Fourth week of June): During this phase, project managers and stakeholders outline project goals, scope, deliverables, and allocate resources. Detailed planning ensures smooth execution of the project.
3. **UI Design** (Between the fourth week of June and the first week of August): Designers work on creating the user interface (UI) for the Mobile Application, focusing on aesthetics, usability, and user experience (UX).
4. **Application Design** (During the second week of August and the First week of October): Developers begin coding the back-end structure of the Mobile application based on the design specifications. This involves setting up databases, server-side scripting, and other technical components.
5. **Testing and Development** (Between the Second week of October and the Fourth week of October): The phase involves constructing a mobile application, integrating UI design with back-end functionality, coding, testing, and debugging, with quality assurance testers ensuring functionality across devices and browsers.
6. **Launching Application** (During the first week of November and the Third week of November): The final phase involves deploying the Mobile Application to the production environment, configuring servers and conducting final checks before making it available to users.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Process** | **June** | | | **July** | | | | **August** | | | | **September** | | | | **October** | | | | **November** | | |
| W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 |
| **Research** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Planing** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **UI design** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Application Design** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Testing and Development** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Launching Application** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |